**Name: Krishna Donepudi**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)**  *When you intend to complete the task* | **Date Due**  **(Actual)**  *When you actually completed the task* |
| 1. Create mid fidelity wireframes | 3/19/19 | 3/19/19 |
| 2. Start making the home page | 3/20/19 | 3/20/19 |
| 3. Finish the footer and link to social media | 3/21/19 | 3/21/19 |
| 4. Start lists with images from the menu | 3/22/19 | 3/21/19 |
| 5. Create order forms | 3/23/19 | 3/23/19 |
| 6. Incorporate all three dropdown menus for the order | 3/23/19 | 3/23/19 |
| 7. Create the About page | 3/23/19 | 3/25/19 |
| 8. Refine the Home page | 3/24/19 | 3/25/19 |
| 9. Refine Order and About page | 3/24/19 | 3/25/19 |
| 10. Add additional features | 3/25/19 | 3/25/19 |